SetUp Improvement that Works

John Deere and Detroit Tool

Project Successes

Cost-Based Price Reductions

- $90,000 (2 %) annualized price reduction to Deere for all parts at these Deere Units: Harvester Works.  The primary cost improvement driving this price break is set-up reduction on Detroit Tool’s large presses.  The set-up reduction project was successfully piloted as a Rapid Cost Improvement, (RCI), team effort between the two companies and focused upon Detroit’s 1000 ton press.  Plans are to implement set-up methods improvements developed by the team on all nine of Detroit’s large presses, 400 ton and up, over the next 24 months.

Tangible Benefits

- Reduced 1,000-Ton Press Setup Time by over 30%.

Intangible Benefits

- Increased Flexibility

- Improved customer response time

- Reduced WIP/FG floor space

Fostered Teamwork

ISO 9002 Certified

Certificate #32464

Project Teams

Deere Units – Harvester Works

Supplier – Detroit Tool Metal Products

Background

At the Supplier Business meeting in spring of 1998 a list of potential improvement projects was generated.  After review, Detroit Tool management focused on improving setup time as the largest opportunity for improvement on their 1,000-ton press.  The baseline data showed that the average setup on the press exceeded one and a half  hours.  The Team was given a goal to reduce setup time by fifty percent .

SetUp Improvement that Works

The Project

# Team Members

Deere: 	Bill Counts – Mfg. Engr.

Kirk Haydon – Strategic Buyer

Dorothy Johnson – Tact. S.M.

Daniel Warren – S. D. Engr.

Supplier: 	Jim Daniel – 2nd Shift Supvr.

Tom Holloway  –  Press Oper.

Everett Jones –  Acc.  Rep.

Clyde Majerus – I.E.

Setup Improvement Project on The 1,000-ton press.  We used a team approach to establish a standard method for locating and clamping die sets into the press.  We standardized the setup procedure, hardware required, and documented setup information for the press operation.